|  |
| --- |
| 1. Project name: Reconstruction and modernization of the hydropathic establishment.  |
| 2. Implementation period: December 2020-November 2021 |
| 3. Applicant organization proposing the project: State healthcare institution"Dubrovno Central regional hospital " |
| 4. Objectives of the project: Improving the quality and efficiency of the medical and rehabilitation assistance provided to the population of Dubrovensky district, preventing and reducing the risk of mortality and disability, overcoming the consequences of coronavirus infection through the integrated use of hydrotherapy. |
| 5. Tasks planned for implementation within the framework of the project:     5.1. Overhaul of the premises of the hydropathic establishment.      5.2. Equipping the hydropathic establishment with modern equipment.      5.3. Organization of the work of the hydropathic establishment in the framework of complex treatment of patients and for the prevention of diseases. |
| 6. Target group: the project is designed for residents of Dubrovensky district and settlements of the nearby Orsha district. |
| 7. Brief description of project activities:     7.1.  Overhaul of walls and partitions of the premises of the hydropathic establishment.     7.2. Overhaul of the ventilation systems of the hydropathic establishment.      7.3. Installation of the power supply system of the hydropathic establishment.      7.4. Overhaul of the hot and cold water supply system.       7.5. Equipping the spa with modern equipment (purchase, delivery, installation, setting): hydropathic (shower) chair (Charcot's shower, circular shower), circular shower system, apparatus for pearl baths, underwater massage bath, cast-iron bath - 2 pieces.     7.6. Organization of the work of a hydropathic institution within the framework of comprehensive treatment and rehabilitation of patients and prevention of diseases: staffing, training of medical personnel of the hospital to work on new equipment, purchase of consumables, development of an algorithm for the work of the department of work with patients. |
| 8. Total funding (in US dollars): 141.000 |
| Source of financing.  | Funding Amount (USD) |
| Donor funds. | 46.000 |
| Own funds | 95.000 |
| Co-financing. |  |
| 8. Place of project implementation (region / district, city): Vitebsk region, Dubrovno, Zadubrovenskaya street, 50. |
| 9. Contact person: Korotkiy Aleksey Vasil'yevich, chief physician of the Dubrovno Central District Hospital.  Phone 8 (02137) 51079.  E-mail: [dubrovno@vitebsk.by](https://e.mail.ru/compose?To=dubrovno@vitebsk.by) |